| SWG - TIVOLI | IBM Tivoli License Manager 1.1 FixPack 01 Verification Summary Report Version 1.0 Issue Date: 06/21/2004 |
| --- | --- |

Notice:  The official version of this document is stored online. Any hard copy versions of this document are FOR REFERENCE ONLY.

Users of this document are personally responsible for using the official version, and for verifying that any copies are complete and of the official version.

##### Document Control Information

Document Author / Owner:

Oliviero De Ranieri (Oliviero De Ranieri/Italy/IBM)

| Version | Date | Created by | Short Description |
| --- | --- | --- | --- |
| 1.0 | 06/21/2004 | Oliviero De Ranieri | Draft |

Referenced Documents:

- ITLM 1.1.1 Fixpack 1 Test Plan
The test plan is stored on the C&O Design and Planning Database, a link to it can be found in the Rome Verification Team Room (Lotus Notes Database) on Server D12DBL33/12/A/IBM:\n_dir  (path: Active Documents by category\Tivoli License Manager\Fixpacks\Fixpack 1 Test Plan).

- ITLM 1.1.1 Fixpack 1 Test Design
The test plan is stored on the C&O Design and Planning Database, a link to it can be found in the Rome Verification Team Room (Lotus Notes Database) on Server D12DBL33/12/A/IBM:\n_dir  (path: Active Documents by category\Tivoli License Manager\Fixpacks\Fixpack 1 Test Design).

Table of Contents

1.0	Introduction	3

2.0	Test Summary	3

2.1	Overview	3

2.2	Verification Exit Criteria and the Status	3

3.0	Test Case Status	4

4.0	Defect Summary	6

5.0	Schedules	7

5.1	Activity	7

6.0	Test Coverage	7

6.1	Test Environment	7

6.2	Staffing	8

6.3	All Test Cases	8

# Introduction

This document is the final report of the IBM Tivoli License Manager 1.1.1 FixPack 1 Verification. The final status for the overall test is described, and a summary of the test case execution, deviations from the plan, a list of the defects found and their resolution, and issues or concerns that to be addressed in future releases are provided.

# Test Summary

## Overview

The activities on this fixpack started on 4/29/2004 with the documentation preparation and with the environment setup. The verification phase started on 05/10/2004 and has been completed on 06/16/2004.

No IVT and/or DBCS IVT test phases have been put in plan for this fixpack, it has been checked using an environment at the last available maintenance level for pre-requisites products at Fixpack Test Start Date, it means:

- IBM DB2 7.2 at fixpack 11 level

- IBM Websphere 4 at fixpack 7 level

- IBM Tivoli Data Warehouse 1.1 at fixpack 3 level

- IBM Tivoli Data Warehouse 1.2 at fixpack 1 level

A total of 15 defects were reported in this Verification phase:

- 3 against Agent.

- 1 against Build process.

- 1 against Documentation

- 3 against GUI

- 5 against installation

- 1 against server

- 1 against srv_install

During the test phase have been executed 3 respins to add additional APARs/defects and to address the defects opened by verification team.

The following defects, found during this verification phase and related to not injected problems, have been deferred to the next fixpack:

9641  sev.4 INS - occasionally installing FP1 application is not deployed

9651  sev.2 Error on the servers when filesystem is full

9688  sev.3 Error - during the creation of booth servers in WebSphere

9910 sev.4 GUI - refresh not working on sessions snapshot for increase

9928 sev.3 GUI - Int err if no value in minutes field of sw usage snapshot

9940 sev.3 GUI - 2 licenses created instead of 1 if BACK used

Totally, we checked 23 APARs and 34 internal defects (the planned APARs were 23 and the planned defects were 26).

## Verification Exit Criteria and the Status

Verification Status: Exit for ITLM 1.1.1 Fixpack 1

| Criteria | Status |
| --- | --- |
| All test cases have been attempted | Satisfied. |
| No severity 1 and severity 2 defects still open. | 1 defect sev. 2 related to a problem not injected by fixpack, has been deferred with the agreement of Test and L3 |
| All severity 3 and 4 defects are closed, or have been reviewed and deferred until the next fixpack or the next release. | Satisfied |
| All the inducted errors have been fixed and included in the final version of the Fixpack3 images | Satisfied |
| All the found problems not included in the above description have been addressed with a CMVC defect | Satisfied. |
| Readme file has been reviewed. | Satisfied. |
| Regression test have been executed with the final driver | Satisfied. |

# Test Case Status

A total of 4700 point test cases were executed. The following table shows test case status.

| Test Category | Total Points | Attempted Points | Success Points | Failed Points |
| --- | --- | --- | --- | --- |
| Verification | 4700 | 4700 | 4700 | 0 |
| Total Executed Test Case | 100% | 100% | 100% | 0% |

### APAR/Defect Fix Verification Summary

Following is the list of  the APARs included in the Fixpack and their reproduction/regression status:

| APARS |  |  |  |  |
| --- | --- | --- | --- | --- |
| NAME | sev | ABSTRACT | COMP | Regression |
| IY44786 | 3 | EIGHT CHARACTER LIMITATION ON PASSWORD LENGTH | GW+SPB | regressed |
| IY45495 | 1 | MEMORY LEAK IN TLMAGENT | Agent | regressed |
| IY46294 | 3 | SOCKET IS NOT RELEASED AFTER AGENT FAILS ATTEMPTING TO CONNECT | Agent | regressed |
| IY46975 | 2 | INCORRECT POSSIBLE VALUES FOR THE UPDATEAGENTENABLED PARAMETER | Adm+Runt | regressed |
| IY47457 | 3 | SW ENTITLEMENT - LICENSE SETTING NO EXPIRATION DATE | GUI | regressed |
| IY48133 | 3 | IF WEBSPHERE PORT IS CHANGED, TLM FAILS TO INSTALL | Admin | regressed |
| IY49454 | 1 | TLM agent excessive network traffic | Agent | regressed |
| IY50092 | 1 | KORN SHELL FAILURES AFTER 1.1.1-TLM-0031A | Admin | regressed |
| IY50094 | 2 | SYSTEM HANG ON AIX DUE TO TLMAGENT KERNAL EXTENSIONS | Agent | regressed |
| IY50187 | 2 | DOWNLOAD OF AGENT KERNEL EXTENSION COULD CREATE A KERNEL PANIC | Agent | regressed |
| IY50491 | 3 | TLM AGENT CAUSES CUSTOMER APPLICATION TO FAIL | Agent | regressed |
| IY51221 | 3 | License Manager 1.1 WEP patch fails to install with error "CDWIC5066E An error was detected while running the pre-script | Wep | regressed |
| IY51654 | 2 | DOCUMENT IN THE RELEASE NOTES THE CHANGES TO THE TLMAGENT PROCESS | Doc | regressed |
| IY52226 | 2 | DENIED ACCESS TO UNKNOWNFILESMANAGER.PROPERTIES OR FILE MISSING ERROR OCCURS OPENING UNKNOWN FILES MANAGER, THEN SEARCHING IT | Cat_Mgr | regressed |
| IY53138 | 3 | PROBLEM ON SOLARIS WHEN TLM AND AMOS ARE RUNNING | Agent | regressed |
| IY53694 | 4 | AUTO AGENT UPDATE CONFIGURATION ISSUE | Runtime | regressed |
| IY54139 | 2 | GETHOSTBYNAME RETURNS UNEXPECTED DATA | Agent | (¹) |
| IY54884 | 2 | Startup of Admin and Runtime server needs adjusting to create e | Runtime | regressed |
| IY55165 | 1 | TLM AGENT SENDS CORRUPT UNKNOWN FILE ENTRY TO RUNTIME | Runtime | regressed |
| IY55407 | 2 | TLM AGENT HANGS TAKING 99%CPU | Agent | regressed |
| IY55908 | 3 | THE CATALOG MANAGER TOOL DO NOT SHOW THE "UNKNOWN FILES MANAGER | Cat_Mgr | regressed |
| IY57127 | 1 | DELAY IN APPLICATION START ON WINDOWS SYSTEMS RUNNING TLM AGENT | Agent | regressed |
| IY57440 | 1 | 99% CPU ON AIX MACHINE | Agent | regressed |
| TOTAL | 23 |  |  |  |

(¹) This APAR is reproducible only in a customer environment, the fix has been already supplied to the customer without receiving any negative feedback.

Following is the list of  the defects and/or features (identified with ‘F’ in severity field) included in the fixpack, they are internal defects (deferred from ITLM 1.1.1 test phases, found after GA on ITLM 1.1.1, inherited by ITLM 2.1 test because affecting base code and opened by test team during fixpack 1 test) :

| INTERNAL DEFECTS FROM TEST |  |  |  |  |
| --- | --- | --- | --- | --- |
| NAME |  | ABSTRACT | COMP | Regression |
| 4011 | 2 | IVT : ETL1 hangs with large TLMA db | Wep | regressed |
| 4157 | F | Improved performances on ETL1 | Wep | Regressed |
| 4609 | F | Report for the Agent patched | Wep | Regressed |
| 4704 | 3 | Wrong Message in Button. (Italian Version) | Cat_Mgr | Regressed |
| 4833 | 3 | Missing error handling if unknown files are corrupted | Cat_Mgr | Regressed |
| 4863 | 3 | ETL problems | Wep | Regressed |
| 5968 | 3 | WEP. New readme for 1.1-TLM_WEP-0002 if | Doc | Regressed |
| 6116 | 4 | MISC The trace of the RT core is difficult to read | Runtime | Regressed |
| 6493 | 3 | TRANSLATED_TERM table not filled installing a wep patch | Wep | Regressed |
| 6646 | 3 | The translated terms are not visualized in the migrated reports | Wep | Regressed |
| 7227 | 2 | SUN-agent does not track the usage at reboot. | Agent | Regressed |
| 7342 | 4 | Error installing twice same patch with only one TLM component | Install | Regressed |
| 7824 | 2 | MISC Agent doesn't intercept product execution | Agent | Regressed |
| 7884 | 4 | Error Groupname not found in the agent trace | Agent | Regressed |
| 8152 | 3 | MIS - On Aix 5.1 using a korn shell when an application is star | Agent | Regressed |
| 8207 | 2 | MIS - Error on read driver on solaris | Agent | Regressed |
| 8217 | 4 | Error in trace for hidden parameters in system.property file | Adm + Runt | Regressed |
| 8556 | 3 | Do not install KE if patch is missing on AIX 5.1 | Agent | Regressed |
| 8630 | 2 | Bad parsing of applic causes corrupted entry in unknown list | Agent | Regressed |
| 8797 | 3 | INS-ISMP for patch should append and not overwrite product.xml | Install | Regressed |
| 8933 | 3 | INS-Add to ISMP project for FP01 the catalog manager component | Install | Regressed |
| 8941 | 3 | Driver.conf and agent_install.properties must be splitted | Agent | Regressed |
| 8966 | 3 | Customizable size of traces | Trace | Regressed |
| 9052 | 2 | k.e. unhooks if network lost and agent overloaded on Solaris | Agent | Regressed |
| 9093 | 2 | WEP: ETL1 execution fails on TLMA lab db | Wep | Regressed |
| 9150 | 3 | Agent dies on AIX if stressed by continuos launched executables | Agent | Regressed |
| 9226 | 3 | INS: The backup directory as a wrong name: TLM 1.1.1-005 | Install | Regressed |
| 9513 | 3 | INS - installing FP 1 the first message in Italian | Install | Regressed |
| 9527 | 4 | new version of readme 1.1.1-TLM-0008LA | Doc | Regressed |
| 9529 | 4 | Error Groupname not found in the agent trace | Agent | Regressed |
| 9621 | 4 | WEP : WEP Readme for FP1 | Doc | Regressed |
| 9648 | 2 | AGT - domain controller not contacted | Agent | Regressed |
| 9663 | 3 | win9x driver downloads Ke from wi32 subdirectory | Agent | Regressed |
| 9676 | 2 | WEP : fp installation fails because bundle en missing | Instal | Regressed |
| TOTAL | 34 |  |  |  |

# Defect Summary

Total 15 defects were found during Fixpack testing by Verification team.

Status vs. Severity

|  | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Total |
| --- | --- | --- | --- | --- | --- |
| Open | 0 | 1 | 4 | 2 | 7 |
| Working | 0 | 3 | 2 | 2 | 7 |
| Verify | 0 | 0 | 0 | 0 | 0 |
| Returned | 0 | 0 | 0 | 0 | 0 |
| Canceled | 0 | 0 | 1 | 0 | 1 |
| Closed | 0 | 0 | 0 | 0 | 0 |
| Total | 0 | 4 | 7 | 4 | 15 |

All the defects in Open status have been deferred to next fixpack, they address problems already present in the code before fixpack release, related to problems not injected by fixpack 1

All the defects in ‘Working’ status have been addressed by fixpack, they have been regressed and will be closed after the Fixpack CMVC level promotion to complete

# Schedules

The following shows the test schedule of this Fixpack test phase:

| Activity | Planned Start | Planned End | Actual Start | Actual End |
| --- | --- | --- | --- | --- |
| Plan creation | 4/26/04 | 5/05/04 | 4/29/04 | 5/07/04 |
| Environment preparation | 4/26/04 | 5/05/04 | 4/29/04 | 5/14/04 |
| Design Preparation | 5/10/04 | 5/12/04 | 5/05/04 | 5/25/04 |
| Test Execution(reprod. + punctual regression) | 5/10/04 | 6/11/04 | 5/10/04 | 6/16/04 |
| Final Regression test | 6/14/04 | 6/25/04 | 6/14/04 | 6/25/04 |
| VSR preparation | 6/28/04 | 6/29/04 | 6/24/04 | 6/25/04 |

# Test Coverage

Verification for FixPack 1 has been performed to cover the following test areas:

- FixPack installation procedures

- APARs/Defects reproduction

- APARs/Defects punctual regression

- General regression, to verify that the fixes do not impact the existing functionalities

For this Fixpack no IVT activities were in plan.

The test activities did not cover the test of the internal defects opened by the development team.

## Test Environment

During the Verification test phase, the following platforms were used as our testbed:

Table 6-1 Testbed:

|  | AIX 4.3.3 | AIX 5.1 | AIX 5.2 | Linux RH 7.0 | Win NT | Win XP | Win2K Pro | Win2K Srv/Adv. Srv | Win 95 | Win ME | Solaris 8/9 | SuSe 7.0 z/OS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ITLM Admin Srv | X |  |  |  |  |  |  | X |  |  |  |  |
| ITLM Runtime Srv |  | X |  |  |  |  | X |  |  |  |  |  |
| Agents | X | X | X | X | X | X | X | X | X | X | X | X |
| DB2 Server |  |  | X |  |  |  |  |  |  |  |  |  |
| TDW Server |  |  |  |  |  |  | X | X |  |  |  |  |

Tivoli Software products:

- IBM Tivoli License Manager 1.1.1 including Warehouse Enablement Pack

- IBM Tivoli Enterprise Data Warehouse 1.1

- IBM Tivoli Data Warehouse 1.2

Tivoli Software patches:

- IBM Tivoli License Manager 1.1.1 Fixpack 1

- IBM Tivoli Enterprise Data Warehouse 1.1 Fixpack 3

- IBM Tivoli Data Warehouse 1.2 Fixpack 1

Additional Software:

- IBM DB2 Universal Database 7.2 Fixpack 11

- WebSphere 4 fixpack 7

- IBM Http Server 1.3.12.7

- Crystal Enterprise 9

## Staffing

The following table shows the Fixpack1 staffing effort.

The extimated total APARs was 40 and the real number was 39. The number of defects passed from the extimated 30 to 44. No additional people have been required to test the additional defects.

| Phase | Headcount | Availability Date | Duration | Total Person-Days |
| --- | --- | --- | --- | --- |
| Plan Creation | 1 (ODR) | 4/29/04 – 5/07/04 | 7 days | 3 |
| Environment preparation | 2 (ODR GG) (²) | 4/29/04 – 5/14/04 | 12 days | 15.5 |
| Design Preparation | 1 (ODR) | 5/05/04 – 5/25/04 | 15 days | 7 |
| Test Execution(reprod. + punctual regression) | 5 (ODR GG ST IM EN) (²) | 5/10/04 – 6/16/04 | 28 days | 55 |
| Final regression | 2 (GG ST) | 6/14/04 – 6/25/04 | 10 days | 20 |
| Vrification Summary Rreport | 1 (ODR) | 6/24/04 – 6/25/04 | 2 days | 2 |

(²) Staffing not always composed by the listed people, it changes in terms of people number during the  phase.

The Fixpack 3 Verification staffing effort was 93 Person-Days.

## All Test Cases

Details about the executed test cases can be found in the Test Design document. Look at the Referenced Documents part for its location

End of Document